Introduction (who is the client, what is the project about)

We will create a Solar energy calculator for the client named Bengt Stridh. It will be created using web technologies. It will be a tool for determining what investments in solar energy that is suitable depending on a number of different parameters.

charlie (suggestion): We are going to do a project for the client named Bengt Stridh from the Future Energy Center research specialization at Mälardalen University. The following project background has been given by the client, which specifies what the project is all about: “The Future Energy Center research specialization at Mälardalen University has in a previous project developed detailed models to analyze investment decisions for photovoltaic (PV) plants in Sweden. The task in this project is to develop a web-based tool to support different stakeholders, such as companies and private persons, to determine what investments in solar energy are suitable for them based on a number of default parameters that can be adjusted by the user. The photovoltaic market has been growing strongly during the last years. However, in general the knowledge of PV among potential investors is low. Therefore, there is a strong need for a user friendly tool to calculate production cost and profitability for PV investments in Sweden.”

sebastian (rewrite of above, this way we make all text our own and not a citation):
We are going to do a project for the client Bengt Stridh from the Future Energy Center research specialization at Mälardalen University. The client has has in a previous project developed detailed models used to analyze investment decisions for photovoltaic (PV) plants in Sweden. Our task is to develop a web-based tool to support different stakeholders, such as private users and companies. In a straightforward fashion they should be able to determine what investments in solar energy that are suitable for them, based on a number of values that can be adjusted by the user. The photovoltaic market has been growing strongly during the last years. However the general knowledge of PV is still low and therefore potential investors are missing out. Because of this there is a strong need for a user friendly tool to calculate production cost and profitability for PV investments in Sweden.

- Project organization
  - Project group (members, contact info, roles or responsibilities)

Name	Email	Roles/Responsibilities
Lukas Hamacek	lhamacek@outlook.de	Project manager
Aliya Hussain	syeda.aliya.hussain@gmail.com	Documentation and presentation
Charlie Höglund	c.hoglund@live.se	Trello manager
Jonathan Larsson	jonathan-larsson@outlook.com	Configuration manager (SVN/Github)
Sebastian Lindgren	sebbestune@icloud.com	Client contact
Avalika Podduturu Reddy		Report overseer and designer

OBS. The roles or responsibilities might change during the project (e.g. if a person is more suitable for a role/responsibility).

  - Organization and communication (how and when will you meet, other forms of contact, other routines (e.g. how should worked hours and results be reported), configuration management)

Rules and Regulations
1. If you cannot attend a group meeting you must tell the group about this.
The earlier the better. If you miss a group meeting the attending group
members will proceed as usual but you will have limited influence on the
matters discussed in that meeting. If you repeatedly miss meetings the
group will have to tell the teachers and measures will have to be taken.
2. If you are late to a meeting you should tell the group about this on the
message service slack. The meeting should not be delayed more than 15
minutes if the group does not agree to do so internally.
3. All decisions should be done democratically by popular vote. Since the size
of the group creates a risk for a 50-50-vote situation the project manager
will have a deciding vote in these situations. Before the decision each side
have a chance to motivate why their decision is the best for the project.
4. The work to be done is to be put in a backlog available to all users.
Deadlines (where applicable) and responsible members should be assigned
for each task. The work should then flow by itself but if necessary it is up
to the group members to remind each other about the work. This could
be done on the weekly group meetings or on slack.
5. A group meeting should happen at least once each week. In this the re-
spective group members should briefly tell the rest about the work he/she
has done and it’s current status. This could also easily be done by refer-
encing to their github activity. If any member is stuck on their assigned
problem the group will help him/her to solve it. This does not mean that
a member can keep letting others do their work. It means that the group
will help by discussing or in worst case by two members switching jobs.

charlie (suggestion) sebastian (just changed a few formulations, otherwise this is good): Every monday during this course we will have a project meeting with the external steering group in the school’s facilities. Above that we will have at least one internal project meeting per week, either physically in the school’s facilities or non-physically over for example the communication service called slack. We will also make sure to have a small internal project meeting before the meeting with the external steering group on mondays, which will allow us to go through all of the material to be presented to the steering group. The number of internal project meetings may differ from week to week depending on whether we actually need more meetings or not. As mentioned before the forms of contact will either be physical (i.e. in the school’s facilities) or non-physical (i.e. over communication services like slack or email). Each project member will report their own worked hours per week by entering the necessary data in an Excel file (i.e. a specific file for each project member) available on the Github repository. All of the results such as documentation and code will be reported by committing/uploading them to the Github repository, which allows both the project members and the steering group to access them. All of the project members will be able to commit results to the Github repository, but sometimes it might be required to have internal discussions with some particular project members before merging for example your code with theirs.

  - Planned effort per member for each week in the project (should sum up to roughly 150 hours per student, which includes all project work e.g. scheduled presentations etc.), and known absences

This project course is 7.5HP which corresponds to 5 hours every workday for
8 weeks or 200 hours in total for each member. The members can chose for
themselves how they divide their 200 hours but the majority should be in the
start of the project. In these hours all your individual work and group meeting
times are counted. The mandatory meetings with the teacher are also counted.

charlie (suggestion): This project course is on 7.5 hp and 50% pace, which corresponds to approximately 20 work hours per week for each project member. Then there is approximately a total of 8 work weeks, since there will be a few days of absence among the project members during the christmas holidays, the last week of the course will not be a full week etcetera. Therefore, each project member should have a total effort of approximately 160 hours in the end (i.e. 20 hours * 8 weeks = 160 hours). However, the project members may chose for themselves how to divide their total of 160 hours throughout the weeks as long as the internal and external deadlines are fulfilled.

  - Deliverables, deadlines and milestones, both external (e.g. defined by the steering group) and internal (decided by the group). Activities you have already defined (meetings and presentations, presentation preparation, documentation, etc.), when they are planned and how much effort they will require. A Gantt chart can be a good way to present an overview.

charlie (i have listed some of the deliverables & activities with deadlines. however i haven’t entered the planned effort and some deadline dates, check them out and discuss it on slack together)

## EXTERNAL:
## Deliverables
Project plan - Nov 17
Design description (1st version) - Dec 1
Product (1st version) - Dec 1
Design description (final version) - Jan 12
Product (final version) - Jan 12
Project report - Jan 12

Meetings with the steering group (25 min each)
Project meeting - Nov 9
Project meeting - Nov 14
Project meeting - Nov 21
Project meeting - Nov 28
Project meeting - Dec 5
Project meeting - Dec 12
Project meeting - Dec 19

Presentations (20 min + 5 min each)
Project plan and requirements - Nov 23
Preliminary design and implementation - Dec 7
Final presentation - Jan 11

## INTERNAL:
General activities
Learn how to use Github/Git (i.e. the project members who need it) - Nov 16
Learn how to use Trello - Nov 16
Present a lightweight website layout for the client - Nov 22
Learn/relearn the necessary web skills (e.g. php, ajax, javascript etc.) - Nov 28?

Revisions of the deliverables
Revision of the project plan - Nov 17
Revision of the design description (1st version) - Dec 1
User test of the 1st product version - Nov 30 ...or should we put it after rev. of product? (Jonathan: I think we should test before revision)
Revision of the product (1st version) - Dec 1
Revision of the design description (final version) - Jan 7
User test of the final product version - Jan 8...or should we put it after rev. of product?
(Jonathan: I think we should test before revision)
Revision of the product (final version) - Jan 9
Revision of the project report (1st time) - Jan 10
Revision of the project report (2nd time if necessary) - Jan 11

Preparations before the presentations
Prepare for the “project plan and requirements” presentation - Nov 21
Prepare for the “preliminary design and implementation” presentation - Dec 5
Prepare for the “final presentation” - Jan 9

charlie (thoughts): if anyone would like the gantt chart then here are some pre-made templates:
https://www.smartsheet.com/blog/where-do-you-find-best-gantt-chart-spreadsheet-templates
https://www.officetimeline.com/gantt-chart-template
sebastian: maybe we can fix this the last day (tomorrow) if we need it and otherwise fix it ad hoc later.

  - Quality assurance (any planned activities or routines for ensuring quality, both regarding the final product and other deliverables)

We will use unit testing to assure the quality of the different parts of the system. Then we will do an integration test to assure that all of the parts works as expected when working as a system. Then we will test the system with people to see that the system works as expected in a real scenario. The unit testing will be done right after each unit/part is implemented .

charlie (suggestion): Firstly we have the quality assurance of the documentation deliverables such as the project plan, design description, project report and so on. Before reporting the specific documentation deliverable we plan to have an activity where at least one project member read through the documentation again while looking for grammatical, layout or logical mistakes etcetera. Secondly we have the quality assurance of the implementation deliverables such as the finished code and graphical user interface (i.e the final product). To make sure that the graphical user interface is for example user-friendly, then we can let both the client and other external people (e.g. students on the school) do a user test, where they can try it out and share valuable feedback. To assure the quality of the different units (i.e. functionalities/features) of the system we will start with doing unit testing, which will be done as soon as each unit is implemented. Then we will do an integration test to assure that all of the different units of the system works together as expected. Finally we will test the complete system by letting both the client and other external people try it out, which will allow us to see if the system works as expected in a real life scenario.

- Description of the system to be developed
  - High level description of the domain and the problem

A preliminary specification has been provided by the project provider. The tool
should be able to dynamically change as the market changes. It should be able
to help the users to understand what they are doing and make a good decision.
The user should be able to be given some default values. This should be done
with great care, maybe by informing the user that the values are default. The
program should also
• Save used input values from one session to the other
• Switch between Swedish and English language
• Compare the calculated values for two sets of input parameters.
The output should contain production cost, profitability, cash flow. Diagrams
with present values, cost shares and income shares. There should also be a
possibility to make a report file that could be printed with input and output
values.
Since the calculator should be able to easily be kept up to date it should be
easy to update guiding texts and default values as well as suggested minimum
and maximum values.
If possible the updates of the system should be made by uploading an up-
dated Excel-file.

charlie (thoughts - on some text taken from the clients email):
“The photovoltaic market has been growing strongly during the last years. However, in general the knowledge of PV among potential investors is low. Therefore, there is a strong need for a user friendly tool to calculate production cost and profitability for PV investments in Sweden.”

#### User input
There are many parameters that are needed for the calculations. Many users are not familiar with PV and do not know the proper value of all parameters. Therefore, it should be possible to use default parameters, with different set of parameters for
·        Private persons (that pay VAT) and
·        Others (that do not pay VAT)
To guide the user it is important to have help texts that explain what is supposed to be input for each parameter. In the Excel sheets there is
·        A column with comments that could be used as help text.
·        Columns with suggested minimum and maximum values.

The problem is that very few users have enough knowledge about PV and that there are a lot of necessary parameters to be inputted for the calculations. However, the solution for this problem is by using default parameters (different for private and other persons), min and max values, guiding comments.

  - Description of existing systems, if the project is about extending or improving something that exists, or the context i.e., any existing or planned entities that the developed system should interact with but which will not be developed in the project (for example physical equipment, or an existing database).

charlie (thoughts): At the moment the client has the calculator inside an excel file where the user has to enter the parameters inside some cells, and then there are some built-in functions that calculates the results. This is the existing system, but we will not actually extend or improve this system but instead create a new separate system/entity like this one on the web? That is, we aren’t really improving the Excel file - we make an identical system/entity on the web instead, so the Excel file is more for inspiration/how the functionality should work.

sebastian (rewrite of above): The systems currently at use is in the form of an excel file in which the user has to enter parameters inside cells and then some built in functions calculates the results. The Solar Energy Calculator will take the functionality of this system and bring it to the web. This new systems will benefit from the dynamical nature of web applications. It will enable a more user friendly environment and bring the photovoltaic investment calculator to a wider audience. The excel file will therefore not be extended but rather be the functional basis on which the web calculator will build upon.

  - High-level description of the desired functionality, for example captured by a use-case diagram (note, however, that you probably don't have enough knowledge at this point to include detailed descriptions of each use-case).

charlie (thoughts): there should probably be an actor called “system administrator” or something like that, since the client wants to upload excel files to set the default parameters. we might need to add more use cases too (e.g. “view help text”, “switch between private person or other option”...).

sebastian: Yes I agree. If we shall actually make a user based system there will be need for a system administrator.

  - If needed, you can also list additional functional or non-functional requirements that are not covered by the backlog.

- Initial project backlog
  - The initial list of system features to be implemented. Define priority/importance for each entry in the backlog, and a rough effort estimation in person-hours. Try to define individual implementable user features, rather than development/implementation tasks. Formulating them as user stories can help: "As (who), I want to (what) so that (why)".

I made a PDF for this. I will send it on slack so all can see it. (It was difficult to add here :P)

charlie (this is how he ranked the additional features - add this info):
Compare the calculated values for two sets of input parameters. It is not a must, but would a nice feature.

Save the used input values from one session to another session at a later time.

Switch between Swedish and English language.