## Slide 1: Project meeting (2016-12-19) - DVA313
Created by: Group 2 – Solar energy calculator

## Slide 2: Trello board – Week 50 (previous)

## Slide 3: Trello board – Week 51 (present)

## Slide 4: Any obstacles, risks or issues that have been identified
Holidays are coming up = possible disturbances in the work flow, communication and integrating each others’ code
Quite a lot of implementation/documentation that have to be done – solution: divide the work and start coding/writing

## Slide 5: Worked hours for each member
Name | Week 1 (hours) | Week 2 (hours) | Week 3 (hours) | Week 4 (hours) | Week 5 (hours) | Week 6 (hours) | Total
Lukas Hamacek | 6 | 18 | 10 | 15 | 18 | 10 | 77
Aliya Hussain | 7 | 16 | 9 | 10 | 15 | 10 | 67
Charlie Höglund | 8 | 19.5 | 14 | 18 | 18,5 | 14 | 92
Jonathan Larsson | 6 | 13 | 19.5 | 11 | 16 | 14 | 79,5
Sebastian Lindgren | 12.5 | 16.5 | 13 | 12 | 20 | 9 | 83
Avalika Reddy | 6 | 13 | 9 | 10 | 15 | 9 | 62

## Slide 6: Questions for the steering group
If we have any further questions we will email you