**Short report for project meeting 7**

* **What were the important results during the previous week, mainly related to the implementation?**

We had a good client meeting last week, where we confirmed exactly how the current layout/functionalities of the given excel files work (i.e. the files containing the current calculator). Then we also clarified for example what information that the client wanted it to be in the report file etcetera. This was important since we have to know that we are implementing the functionalities as the client wants them to be. Another important thing is that we together with the client chose to skip the functionality where you can choose in what Swedish region you live, and how much sun there is in that particular region. This functionality would have been time consuming to implement. The client did not think it was very important to implement this functionality either, and he would have had to provide some more calculations/functionalities that he did not have at the moment. However, we finished the implementation of calculating the production cost. Then we got started on the implementation of calculating the profitability, making diagrams show the results, and creating a downloadable report file containing all the necessary input and output values.

* **What are the plans for the remaining weeks?**

The plans for the remaining weeks are to finish the design description and final project report documentation (i.e. a few days before the deadline so that we can review it and get possible feedback from the teachers). We will also try to make the approved project plan documentation better. Then we will prepare for the final presentation. When it comes to the implementation we will first make sure to implement all of the functionalities that are a MUST from the client. Then we will try to implement all of the extra functionalities. To ensure that the client gets the product that he wants we will have continuous email contact with him, send him a link to the current up-to-date website, and have client meetings if necessary.

* **Are there any problems or obstacles?**

As you can see in the PowerPoint slides, the obstacles right now are the following ones:

1. Holidays are coming up, which will most likely cause disturbances in the work flow, communication and when integrating all of the code.
2. There is quite a lot of implementation/documentation that needs to be done, and the solution to this is to divide the work and start coding/writing right away (also during the holidays as much as possible).

* **Is there anything we need to know about, regarding the work/effort/commitment/activity distribution in the group?**

Last week there was a lot of sick project members, which resulted in less worked hours/work being done. So we will have to work more to compensate for those lost hours.